Town of Rowe
Open Space and Recreation Committee
Meeting Minutes –19 May, 2026

Remote Participation Information

- Phone: (413) 663-0507 / https://meet.google.com/kgq-knwk-krn

Committee Attendees:

- Aaron Poulin

- Amy Trevvett

- Justine Krumm

External Attendees:

- Aaron Nelson

Call to Order: 5:02 PM

Agenda Items:

- Approved 13 May Meeting Minutes.

- Land Acquisition Efforts. Everything is on-track.

  - Aaron and Justine will ask the ConCom to approve funding for the signage for the site and the BoS to use the Town Seal on the Sign. Amy T. will finalize the design and arrange purchase.

  - Aaron P. met with Lance, HWY Dept Chief, and conducted a site visit. However, Joanne S., Town BoS, says they will no longer be able to support via the HWY Dept setting up the sign or parking. The ORSC will work with volunteers to manage the work load until later grant funding can be acquired to pay for improvements.

  - Aaron N. is tracking the survey, which is projected for completion in the next week or two. He will also coordinate the transfer or funds paperwork with the Town Treasure and KP Law.

  - OSI will provide any updates on Tuesdays at 1330/1PM to the OSRC to feed the 1700/5PM weekly meetings.

- Information Paper was sent to the Town Administrator for the Town BoS, regarding the 120+/- acers land donation.

Next Meeting: 26 May 5:00PM.

Adjournment: Meeting closed at 5:34PM.