Town of Rowe
Open Space and Recreation Committee
Meeting Minutes – 16 June, 2026

Remote Participation Information

- Phone: (413) 663-0507 / https://meet.google.com/kgq-knwk-krn

Committee Attendees:

- Aaron Poulin

- Amy Trevvett

- Justine Krumm

Additional Attendees:

- Aaron Nelson

Call to Order: 5:01 PM

Agenda Items:

- Approved 09 June Meeting Minutes.

- Land Acquisition Efforts. The Town successfully closed on 15 June 2026.

Key deadlines reviewed:

- June 30: Deadline to record deeds and Conservation Restrictions for LAND Grant projects.

- July 9: Deadline to submit reimbursement requests to ensure eligibility for costs incurred before the June 30 deadline.

The Committee discussed the following required closeout items and responsible parties:

- Submit reimbursement requests (A.P. and A.N.)

- Complete GIS Data Entry Form (J.K and A.N.)

- Record the deed purchased with grant funding by the identified deadline. Documentation must include wire forms and/or canceled check showing that the Town expended the funds. (A.P. and A.N.)

- Obtain Title Certificate. (KP Law and A.N.)

- Survey / Recorded Plan of Land. A recorded plan of land with metes and bounds must clearly delineate the purchased property or Conservation Restriction boundaries. The survey must be appropriately referenced in the recorded deed and/or Conservation Restriction.

- Public Access Requirements. The property must include adequate means of public access, such as a completed parking area and/or trailhead. (A.P. A.M. and T.A./P.G.)

- LAND Grant Program Signage. Signage acknowledging the LAND Grant Program must be installed with photograph of the installed signage. (A.M.)

- Land Management Plan with Baseline Condition. (J.K.)

Future meetings to cover the above and the next steps for the basic trail work and dedication ceremony.

Next Meeting: 23 June 5:00PM.

Adjournment: Meeting closed at 5:27M.